Stakeholders

| Role | Group | Concerns | Views |
| --- | --- | --- | --- |
| Project Manager | Project Managers | Keep to schedule; Project Success | Project plan |
| Program Sponsor | Sponsors | Project Value ($, Time, Quality) | Project plan |
| Product Owner | Product Owners | Achieving consensus among all stakeholders, constantly aligning customer’s requirements | Project plan |
| Enterprise Architect | Architects | Overall enterprise and segment architecture | Infrastructure diagram |
| Solution Architect | Architects | Design of particular system components, component compatibility |  |
| Team Lead | Project Team | Project coordination; Strong tech skills and wide-view to construct high-level implementation plan | Application components integration diagram |
| Developer | Project Team | Clear tasks description and implementation details |  |
| QA Engineer | Project Team | Clear business requirements and use cases | Business requirements document |
| Business Analyst | Project Team | Requirements traceability; Stakeholders availability |  |
| System Engineer | Project Team | Maintain up-to-date deployment diagram | Deployment diagram, Infrastructure diagram |
| Customer | End Users | Cost reduce; Time-to-market; Usability; Performance; |  |
| Supplier | Suppliers |  |  |
| Domain Expert | SME |  |  |
| Inhibitor | Competitive department (inside company) | Fear to lose position / budgets / or to be fired after the project goes to production (due to new automated operations for example) |  |

Power/Interest matrix

High

Keep Satisfied	Key Players

Sponsors	PM

Architects

Team Leads

Some SMEs

Power

Minimal Effort		Keep Informed

Customers	Project Team

End Users	Some SMEs

Suppliers	Competitive department

Low

Low	Interest	High

Stakeholders Responsibilities (RACI matrix)

Legend

- Responsible:  The stakeholder performs the project work activities.

- Accountable: The stakeholder is accountable to the sponsor or to the customer for the result of the work activities.

- Consulted: The stakeholder is asked for opinions on objectives, assumptions, constraints, or methods of planning and developing products or process due to expertise or position in the organization.

- Informed: The stakeholder is notified of the outcome of project decisions.

Requirements Management

| Business Drivers | Business Goals | Business Objectives |
| --- | --- | --- |
| Booking management process is too expensive. | Cost reduction via centralized reporting and hotel management; | Provide centralized system with ability to choose the best option from the several. |
| Booking management process is completely manual now and takes too much time. | Automation to reduce a number of manual processes. | Minimize a number of manual processes leaving only critical things for manual verification. Other operations should be done automatically when possible (change statuses, sending confirmation e-mails, etc.). |
| Booking management process is poorly incorporated into existing EPAM systems. | Integration with Cost Tracking Center, UPSA and SSO. | Build integration channels between this system and existing systems. |
| Booking management process is too complex. | Make simplistic and intuitive common look and feel view for all system users and administrators. | To reduce average time-to-book applying common EPAM’s look and feel patterns and minimizing number of clicks before booking completion for end users. |

Functional Decomposition